TRAVEL AMERICA

90-Day Execution Plan

Roadmap to Booking.com Affiliate Approval

May 2026 — August 2026  |  travelamerica.work

# Current State Snapshot (GSC — Last 90 Days)

| Metric | Value | Diagnosis | Action |
| --- | --- | --- | --- |
| Total Impressions | 5,840 | Google is showing you — discovery is not the problem | Focus on CTR & ranking, not more content yet |
| Total Clicks | 15 | CTR 0.3% — invisible on page 2 | Rewrite titles/descriptions with 2026 + curiosity gap |
| Avg. Position | 19.7 | Page 2/3 for most queries | Target top-10 with content upgrades + backlinks |
| Indexed Pages | 26 of 35 | 9 pages stuck — 3x 404, 2x redirect, 4x not indexed | Fix 404s, consolidate duplicate NYC safety pages |
| Top Missed Query | 162 impr, 0 clicks | "travel to nyc alone" — shown but not clicked | Rewrite title: add year, number, curiosity gap |
| Affiliate IDs | WRONG | aid=304142 / aid=2276674 are NOT yours — paying competitor | Strip ALL aid=, label=, sid= params TODAY |

# Month 1 — Fix the Foundation

## Week 1: Technical Hygiene (Do This First)

Complete all 11 items before any content or marketing work. These are blocking your indexing, your affiliate revenue, and your Booking.com application.

| # | Task | Priority | Owner | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Strip ALL affiliate params (aid=, label=, sid=, srpvid=) from public/data/**/*.json and replace with clean Booking.com property URLs | CRITICAL | Developer | ⬜ To Do | Revenue leak — paying competitor now |
| 2 | Fix wrong property links in lasvegas/hotels.json (Cosmopolitan → Cosmopolitan URL, Excalibur → Excalibur URL) | CRITICAL | Developer | ⬜ To Do | Wrong hotels showing |
| 3 | Add metadataBase: new URL('https://www.travelamerica.work') to app/layout.tsx | HIGH | Developer | ⬜ To Do | OG image URLs are fragile without this |
| 4 | Convert public/sitemap.xml → app/sitemap.ts (dynamic, with lastModified dates) | HIGH | Developer | ⬜ To Do | Google weights lastmod heavily |
| 5 | Add app/robots.ts — disallow /api/, declare sitemap, manage bot access (GPTBot, Google-Extended) | HIGH | Developer | ⬜ To Do | Only 2 lines currently |
| 6 | Remove duplicate exports from next.config.ts (both CommonJS module.exports and ESM export default) | HIGH | Developer | ⬜ To Do | Headers config may not apply |
| 7 | Fix OG image path in nyc-safety-guide/page.tsx (Windows backslashes, bare filename, no leading /) | HIGH | Developer | ⬜ To Do | Twitter/OG cards never load |
| 8 | Replace all "yourdomain.com" and "travelamerica.com" placeholders in JSON-LD schema with travelamerica.work | HIGH | Developer | ⬜ To Do | Google sees garbage structured data |
| 9 | Delete page copy.tsx and any *-notused/ folders that ship to production bundle | MEDIUM | Developer | ⬜ To Do | Next.js will route page copy.tsx |
| 10 | Remove <Head> from header.tsx (App Router ignores it) — use Next <Image priority> instead | MEDIUM | Developer | ⬜ To Do | Preload tags do nothing currently |
| 11 | Submit fresh sitemap in GSC after regeneration + Request Indexing on top 5 pages | HIGH | Mridul | ⬜ To Do | Do after #4 is live |

## Week 2: Sign Up for Affiliate Programs You Can Join Now

While you build Booking.com credentials, these programs accept new sites and let you monetize today. Stay22 and GetYourGuide should be live within 2 weeks.

| Program | Best For | Approval Bar | Apply URL | Status |
| --- | --- | --- | --- | --- |
| Stay22 | Auto-monetize hotel mentions — JS snippet, no manual linking needed | Very Low | stay22.com/affiliates | ⬜ To Do |
| GetYourGuide / Viator | Tours & activities — NYC solo travel intent is perfect fit | Low | partners.getyourguide.com | ⬜ To Do |
| Travelpayouts | Flights (Aviasales), hotels (Hotellook), Booking.com via TP network | Low | travelpayouts.com | ⬜ To Do |
| Trip.com Affiliate | Hotels + flights, good for broader US coverage | Low | trip.com/affiliate | ⬜ To Do |
| Awin Network | Network containing Booking.com — sometimes easier approval path | Moderate | awin.com/signup | ⬜ To Do |
| Amazon Associates | Packing lists, travel gear posts | Low | affiliate-program.amazon.com | ⬜ To Do |

## Weeks 3–4: Content Fixes for Queries You're Already Getting Impressions For

You have free, qualified demand you're not converting. Fix titles and meta descriptions on your top impression-getting pages to win the click.

| # | Task | Priority | Owner | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Rewrite title of /destination/nyc/solo-trip-to-nyc — add year, number, curiosity gap. E.g.: "Solo Trip to NYC in 2026: 7-Day Plan, Safe Areas & Real Costs" | HIGH | Mridul | ⬜ To Do | 89 impressions, 0 clicks |
| 2 | Rewrite title of /majorcities/newyork/solo-travel for "travel to nyc alone" query (162 impressions, 0 clicks) | HIGH | Mridul | ⬜ To Do | Biggest missed opportunity |
| 3 | Rewrite meta description: promise + credibility signal + CTA. Front-load benefit. | HIGH | Mridul | ⬜ To Do | Affects CTR from position 15–20 |
| 4 | Update nyc-safety-guide title: "Is NYC Safe at Night in 2026? A Local's Honest Answer (with Maps)" | HIGH | Mridul | ⬜ To Do | 101 impressions, 0 clicks |
| 5 | Add rel="sponsored nofollow" to ALL affiliate <a> tags in propertylisting.tsx and hotel components | CRITICAL | Developer | ⬜ To Do | Google policy since 2019 |
| 6 | Move app/.env.local to project root and confirm it's in .gitignore | HIGH | Developer | ⬜ To Do | Security risk |
| 7 | Fix brand inconsistency: choose "Travel America" OR "Travel Americas" — update all schema + layout | MEDIUM | Developer | ⬜ To Do | Dilutes brand signals |
| 8 | Request indexing in GSC for every rewritten page | MEDIUM | Mridul | ⬜ To Do | Do after rewrites go live |

# Month 2 — Build Authority & Traffic

Goal: grow from 15 clicks/90-days to 200+ clicks/month. Focus on content consolidation, backlinks, email capture, and Core Web Vitals.

| # | Task | Priority | Owner | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Consolidate 4+ near-duplicate NYC safety pages into one 2,500+ word master page. 301-redirect the others. | CRITICAL | Mridul + Dev | ⬜ To Do | Ends 'crawled, not indexed' problem |
| 2 | Publish 2 new long-form pieces/week in NYC solo-travel cluster — target: best time to visit, subway etiquette, solo female nightlife | HIGH | Mridul | ⬜ To Do | 8 new articles this month |
| 3 | Get 5 backlinks: HARO/Connectively pitches, guest posts on smaller travel blogs, Reddit AMA in r/solotravel | HIGH | Mridul | ⬜ To Do | Minimum for Booking.com application |
| 4 | Wire up email capture — ConvertKit/Buttondown free tier with "NYC Solo Safety Cheat Sheet" PDF lead magnet | HIGH | Mridul | ⬜ To Do | Audience proof for B.com application |
| 5 | Run PageSpeed Insights on top 5 pages — fix LCP/CLS on image-heavy NYC pages (unoptimized hero banners) | HIGH | Developer | ⬜ To Do | No field data yet — too low traffic |
| 6 | Add affiliate disclosure banner/statement to every page that links to travel products | HIGH | Developer | ⬜ To Do | Required by FTC + Booking.com policy |
| 7 | Create/improve "About" page with real bio, contact form, and named author | MEDIUM | Mridul | ⬜ To Do | Required for B.com application credibility |
| 8 | Consider buying travelamerica.com / travelamerica.co / travelamericas.com and plan migration | HIGH | Mridul | ⬜ To Do | .work TLD is biggest single red flag |
| 9 | Fix metadataBase in app/layout.tsx to ensure OG images resolve correctly site-wide | MEDIUM | Developer | ⬜ To Do | Next.js emits build warning without this |
| 10 | Track progress: set up GSC weekly email digest + monitor clicks/impressions trend weekly | MEDIUM | Mridul | ⬜ To Do | Know when you hit 200 clicks/month |

# Month 3 — Apply for Booking.com Affiliate

By end of Month 3 you should have: 200+ clicks/month, 50+ indexed pages, 5+ referring domains, an email list (50+), and a clean site. Then apply.

| Readiness Criteria | Target | How to Hit It |
| --- | --- | --- |
| Monthly organic clicks | 200+ / month | Month 1 title rewrites + Month 2 content push |
| Indexed pages | 50+ | Fix 9 unindexed pages + publish 8+ new articles in Month 2 |
| Referring domains (backlinks) | 5+ | HARO pitches, guest posts, Reddit AMA in Month 2 |
| Email subscribers | 50+ | Lead magnet: NYC Solo Safety Cheat Sheet PDF |
| Affiliate disclosure on every page | 100% | Add disclosure component to layout in Month 2 |
| About page with real bio + contact form | Done | Create in Month 2 — essential for credibility review |
| All placeholder schema / affiliate IDs replaced | Done | Week 1 tasks #1, 2, 8 (Month 1) |
| TLD (.com preferred) | .com / .co ideal | Buy domain in Month 2, migrate with 301s before applying |

## Application Checklist — Month 3

| # | Task | Priority | Owner | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Apply to Booking.com Affiliate Program directly at partners.booking.com — submit from .com domain if migration complete | CRITICAL | Mridul | ⬜ To Do | Primary goal |
| 2 | Apply simultaneously via Awin network — separate review path, sometimes easier approval | HIGH | Mridul | ⬜ To Do | Parallel path to Booking.com |
| 3 | Verify all affiliate programs from Month 1 Week 2 are active and earning — optimize placements | HIGH | Mridul | ⬜ To Do | Stay22 + GetYourGuide should be earning |
| 4 | Write application description: highlight NYC solo-travel niche, audience size, content quality, email list | HIGH | Mridul | ⬜ To Do | Craft a compelling pitch |
| 5 | If .work domain migration not done: apply anyway with strong content metrics — note domain migration in progress | MEDIUM | Mridul | ⬜ To Do | Don't let TLD block you if metrics are strong |

## Domain Migration Note (.work → .com)

If migrating domain, do it properly to avoid ranking loss:

- Set up new domain with identical content structure

- Implement 301 redirects for every URL (not just homepage)

- Add new domain as GSC property and submit sitemap

- Update all internal links, canonical tags, and schema to new domain

- Monitor GSC for crawl errors for 30 days post-migration

- Do NOT apply to Booking.com during migration — wait until GSC confirms indexing of new domain

# Top 3 Actions — Start Today

| Rank | Action | Why It Can't Wait |
| --- | --- | --- |
| 🔴 #1 | Strip aid=304142 and aid=2276674 (and all label=, sid=, srpvid=) from every JSON data file | Every hotel or flight booking made from your site right now pays commission to a stranger, not you. This is immediate revenue loss. |
| 🟡 #2 | Rewrite the title and meta description of /destination/nyc/solo-trip-to-nyc and /nyc-safety-guide | You have 162 and 101 free impressions/month with 0 clicks. A single title change could 10x your traffic this month at zero cost. |
| 🟢 #3 | Sign up for Stay22 and GetYourGuide affiliates (takes < 1 hour) | You can start earning from your existing 26 indexed pages today. No traffic minimum. Paste a JS snippet and GetYourGuide widget to activate. |